## Slide 1: Predicting NBA Games Using Random Forest Classifier Progress Report 2
Kevin Pickelman
Mentor: Dr. Armstrong

## Slide 2: Primary Objective
Can a supervised machine learning algorithm trained on historical team data predict game outcomes better than 60% of the time?
Limitation: 120 person-hours over 10 weeks

## Slide 3: Actively Working On
Currently developing features on current data-set
  Mutating data frame using current statistics to create advanced metrics
Adding penalty flag to COVID-season data

## Slide 5: Future Work
Begin rough drafts of training/testing random forest classifier
Optimizing feature selection
Run metric tests to observe significance of features
Tweak model parameters

## Slide 6: Schedule Update
Slightly behind schedule due to 72 games missing from my data set – currently working to recover these

## Slide 7: End
Any Questions